A Sprint is a fixed period or duration in which a team works to complete a set of tasks. Here, each sprint is 6 days.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of a Fibonacci series).

1.  Very Easy task

2.  Normal task

3.  Moderate task

5.  Difficult task

Storypoint scale (1, 2, 3, 5)

Sprint 1

Data Preparation (Epic 1)

Creating Sample Spreadsheet (USN1) 1

Downloading as .xlsx (USN2) 1

Custom Table (Epic 2)

Creating Employee Test Table (USN3) 2

Creating Fields via Form Layout (USN4) 2

Import Set (Epic 3)

Loading Data into u_employee_import (USN5) 2

Transform Map (Epic 4)

Creating & Mapping Transform Map (USN6) 3

Running Transform & Validating Records (USN7) 3

Total Story Points in Sprint 1 = 1+1+2+2+2+3+3 = 14

Sprint 2

Coalesce (Epic 5)

Enabling Coalesce on Employee ID (USN8) 2

Importing Updated Data - Inserts & Updates (USN9) 3

Re-importing Same Data - Ignored Rows (USN10) 1

Reports (Epic 6)

Employees by Department - Pie (USN11) 2

Employees by Location - Bar (USN12) 2

Employee List Report - List (USN13) 2

Dashboard (Epic 7)

ACL Admin Overrides & Creating Dashboard (USN14) 3

Adding Reports to Dashboard & Sharing (USN15) 3

Total Story Points in Sprint 2 = 2+3+1+2+2+2+3+3 = 18

Total Story Points

Sprint 1 = 14

Sprint 2 = 18

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 14 + 18 = 32

No. of Sprints = 2

Velocity = 32 / 2 = 16 (Story Points per Sprint)

Your team's velocity is 16 Story Points per Sprint.